# Nazim App Progress Report

Status update through September 15, 2026

Project: NazimApp mobile academic dashboard and what-if simulator

# Executive Summary

Nazim App is currently implemented as an Expo SDK 57 / React Native application using Expo Router. The working app flow is centered on a dashboard view and a what-if simulator view, with shared state managed in src/app/index.tsx. The main runtime blocker from invalid screen component exports has been resolved, and the simulator screen has been restored with the intended attendance and marks simulation controls.

Current stage: functional prototype with dashboard, simulator, shared course state, reusable UI components, and chart integration.

Primary remaining work: tighten TypeScript typing, remove stale starter navigation references, clean minor text encoding issues, and perform full device QA in Expo Go.

# Current Build Snapshot

| Area | Status | Progress Details |
| --- | --- | --- |
| App framework | In place | Expo SDK 57 with React Native 0.86.3, React 19.2.3, and Expo Router entry configured. |
| Navigation model | In place | src/app/index.tsx holds activeTab state and switches between DashboardView and SimulatorView. |
| Dashboard view | Implemented | Shows GPA, credits, average attendance, grade bar chart, attendance progress chart, announcements, and simulator navigation. |
| Simulator view | Implemented | Supports expected marks input validation, attendance what-if actions, course removal, alert badges, and dashboard return. |
| Shared components | Implemented | Card, CustomButton, and AlertBadge are available as reusable default-exported components. |
| Mock data | Implemented | Course list, announcements, and attendance threshold are centralized in data/mockData.js. |

# Completed Work

| Milestone | What Was Completed |
| --- | --- |
| Expo app shell | Configured src/app/_layout.tsx with a Stack layout and src/app/index.tsx as the app entry screen. |
| Stateful course data | Added course state, updateCourse, removeCourse, and activeTab switching in index.tsx. |
| Dashboard restoration | Restored DashboardView.js from misplaced screen content and confirmed chart imports are named exports. |
| Chart dependency check | Confirmed react-native-chart-kit version 7.0.4 exports BarChart and ProgressChart; react-native-svg is present. |
| Invalid component fix | Resolved the runtime error caused by empty screen files being imported as rendered components. |
| Simulator restoration | Replaced the placeholder simulator with the full what-if simulator implementation supplied by the project request. |
| Button flow investigation | Confirmed CustomButton forwards onPress and that no pointerEvents blocker exists in the relevant files. |

# Implemented Feature Detail

## DashboardView

DashboardView calculates total credits, approximate GPA, and average attendance from the current course array. It renders summary cards, course-wise grade visualization through BarChart, attendance visualization through ProgressChart, announcements, and the Go to Simulator action.

## SimulatorView

SimulatorView now imports and uses Card, CustomButton, AlertBadge, and ATTENDANCE_THRESHOLD. It validates marks input from 0 to 100, updates currentGrade through updateCourse, simulates missed and attended classes by changing attendance values, removes courses, and returns to the dashboard through setActiveTab.

## Reusable UI Components

Card provides a consistent white card surface, CustomButton standardizes primary and secondary button styling while forwarding onPress, and AlertBadge displays safe, warning, and danger states for attendance feedback.

# Issues Fixed During Development

| Issue | Root Cause | Resolution |
| --- | --- | --- |
| Invalid element type runtime error | screens/DashboardView.js and screens/SimulatorView.js were empty or placeholder files while index.tsx rendered them as components. | Restored valid default function exports in both screen files. |
| Chart import concern | Potential mismatch between named imports and react-native-chart-kit exports. | Verified installed package exports BarChart and ProgressChart from dist/index.js. |
| Simulator button flow problem | SimulatorView placeholder returned minimal content and did not contain the intended simulator flow. | Replaced SimulatorView.js with the full simulator implementation. |
| Expo Go confusion | Terminal Android launch message was for emulator/USB opening, not QR-code Expo Go loading. | Clarified that QR code runs on the phone and Android-on-PC requires an emulator. |

# Verification Performed

| Check | Result |
| --- | --- |
| Expo SDK reference | Expo SDK 57 documentation was checked before code edits, matching AGENTS.md instruction. |
| Component export scan | Card, CustomButton, AlertBadge, DashboardView, and SimulatorView each expose a default function component. |
| Import path review | index.tsx imports DashboardView and SimulatorView as defaults from the expected screens paths. |
| Touch handling review | CustomButton passes onPress directly to TouchableOpacity; no relevant pointerEvents blockers were found. |
| TypeScript command | npx tsc --noEmit runs but reports existing TypeScript issues outside SimulatorView.js. |

# Known Remaining Issues

| Item | Impact | Recommended Next Action |
| --- | --- | --- |
| Implicit any parameters in src/app/index.tsx | TypeScript strict mode reports id and updatedFields without explicit types. | Define a Course type and typed update payload, or convert the app entry to JavaScript if TypeScript strictness is not desired. |
| Stale /explore route reference in src/components/app-tabs.web.tsx | TypeScript reports /explore as invalid because src/app/explore.tsx has been deleted. | Remove or update the stale tab link if app-tabs.web.tsx remains in the project. |
| AlertBadge text encoding artifacts | Labels currently show mojibake characters instead of clean warning/check symbols. | Replace symbols with ASCII labels or valid Unicode once UI text cleanup is scheduled. |
| Temporary dashboard console log | Go to Simulator currently logs a debug message when pressed. | Remove the debug console.log after navigation is confirmed on device. |
| screens/Untitled leftover file | Duplicate old DashboardView content remains in an unused file. | Delete or archive the unused file after confirming no references depend on it. |

# Recommended Next Milestones

| Priority | Milestone | Outcome |
| --- | --- | --- |
| 1 | Resolve TypeScript errors | Project check should pass without index.tsx or app-tabs.web.tsx errors. |
| 2 | Device QA in Expo Go | Confirm dashboard, simulator navigation, text input, attendance simulation, and course removal on Android. |
| 3 | UI text cleanup | Fix encoded AlertBadge labels and remove temporary console logging. |
| 4 | Data persistence planning | Decide whether courses should reset on app reload or persist locally. |
| 5 | Course management expansion | Add a course creation/editing flow if required by the assignment scope. |

# Project File Map

| File | Role |
| --- | --- |
| src/app/index.tsx | Main app state, course update/remove functions, and dashboard/simulator conditional rendering. |
| src/app/_layout.tsx | Expo Router stack layout with hidden headers. |
| screens/DashboardView.js | Dashboard UI, metrics, charts, announcements, and simulator navigation. |
| screens/SimulatorView.js | What-if simulator for marks and attendance scenarios. |
| components/Card.js | Reusable card container. |
| components/CustomButton.js | Reusable TouchableOpacity-based button. |
| components/AlertBadge.js | Reusable attendance status badge. |
| data/mockData.js | Initial courses, announcements, and attendance threshold. |

# Conclusion

Nazim App has moved from a broken runtime state into a working prototype structure. The core dashboard and simulator flows are now present, component exports/imports are aligned, and the app can be loaded through Expo Go. The next best step is cleanup and stabilization: resolve TypeScript errors, remove stale starter files, fix minor text encoding artifacts, and perform a complete mobile-device test pass.